# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 1 20 July 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Define the SGP problem statement, identify target users, study existing home-network security tools, and establish the project scope. |
| Tasks Completed This Week | Finalized SentinelCore as a self-hosted network detection and incident-response platform. Defined the primary workflow: discover devices, collect network alerts, correlate suspicious activity, investigate incidents, contain threats, and generate evidence reports. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 0 commits (research and planning week). Repository work had not started; requirements and module boundaries were documented before implementation. |
| Issues Created / Closed (numbers or IDs) | Created: Need a security platform understandable to non-specialist home/small-network users. Closed: Agreed on a modular, local-first platform rather than a cloud-only monitoring service. |
| Milestone Status (% complete, on-track / delayed) | ~5% complete — on track. Problem definition, audience, objectives, and success criteria approved by the team. |
| Blockers / Challenges Faced | The initial scope was too broad. We reduced it to a staged pipeline with clearly separated discovery, detection, investigation, response, and reporting capabilities. |
| Plan for Next Week | Prepare the threat model, compare IDS technologies, and select the backend, database, queue, and frontend stack. |

Research & Technical Study

Compared Suricata, Snort, and Zeek for visibility, rule support, and structured event output. Suricata was selected because EVE JSON integrates cleanly with an application pipeline while retaining mature signature-based detection. We also reviewed the NIST incident-response lifecycle to shape the product flow.

Weekly Evidence — Week 1

Live evidence: the cinematic SecureHome/SentinelCore product introduction used to communicate the project identity.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |