# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 5 17 August 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Stabilize the Docker stack and implement secure authentication, role-based access, session refresh, and audit logging. |
| Tasks Completed This Week | Completed the container stack health flow, added Argon2 password hashing, JWT access tokens with HttpOnly refresh cookies, login throttling, seeded admin support, protected React routes, role-aware navigation, and audit-log services. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 1 milestone commit. 9fc44f2 — “M0: Docker stack complete, health endpoint working” Authentication work continued in the later consolidated M1–M5 commit. |
| Issues Created / Closed (numbers or IDs) | Created: Access tokens must not persist in localStorage; repeated login attempts require throttling. Closed: Kept access tokens in memory, used rotating refresh cookies, and added server-side throttling and role checks. |
| Milestone Status (% complete, on-track / delayed) | ~36% complete — on track. Secure access control and the deployment foundation were functional. |
| Blockers / Challenges Faced | Maintaining a session without exposing durable tokens to JavaScript storage. The refresh endpoint and in-memory access token model resolved this. |
| Plan for Next Week | Implement asset discovery, scan parsing, device inventory, and the privileged helper protocol. |

Research & Technical Study

Studied OWASP authentication guidance, Argon2 password hashing, short-lived bearer tokens, refresh-token cookies, RBAC enforcement, and tamper-evident audit design. Authorization is checked again in the backend even when navigation is hidden in the UI.

Weekly Evidence — Week 5

Live evidence: role-protected asset inventory and network discovery workspace.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |