# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 10 21 September 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Complete search, correlation, and incident management; start evidence reporting and response actions. |
| Tasks Completed This Week | Completed event search with facets/saved searches, four correlation evaluator types and live worker execution, and incident lifecycle management. Defined asynchronous report generation and a protected firewall response model with expiry and recovery behavior. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 3 feature commits. 567e05d — “M6: event search — keyset-paginated query API, facets, saved searches” 76d671a — “M7: correlation engine — rules-as-data, four evaluators, live worker task” ba4c083 — “M8: incident management — lifecycle, promotion from candidates, history” |
| Issues Created / Closed (numbers or IDs) | Created: Long report jobs should not block API requests; containment must never block protected addresses. Closed: Designed queued report generation and mandatory protection/TTL checks before firewall changes. |
| Milestone Status (% complete, on-track / delayed) | ~82% complete — on track. Detection-to-incident workflow was complete and response/reporting work had begun. |
| Blockers / Challenges Faced | Keeping evaluator queries bounded and ensuring incident promotion remained idempotent under repeated worker execution. |
| Plan for Next Week | Finish PDF/CSV/JSON reports, schedules, firewall containment, PCAP upload/analysis, and threat intelligence. |

Research & Technical Study

Studied asynchronous report pipelines, reproducible evidence exports, iptables containment, protected-IP guardrails, TTL-based rollback, and crash reconciliation. Response actions require explicit user intent and retain a complete audit trail.

Weekly Evidence — Week 10

Live evidence: report generation and scheduling workspace for PDF, CSV, and JSON evidence.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |