# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 11 27 September 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Complete reporting, containment, PCAP analysis, and threat-intelligence enrichment. |
| Tasks Completed This Week | Implemented four asynchronous report types, report schedules, PDF/CSV/JSON outputs, protected and TTL-bounded firewall blocks, PCAP upload/parser isolation, flow/artifact extraction, IOC/source management, feed normalization, and event/incident enrichment. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 5 milestone commits. 87f7e20 — “M9: reporting backend — four report types, async PDF/CSV/JSON generation, scheduling” e536b79 — “M9: reporting frontend — reports table, new-report form, admin schedules” fe1ca48 — “M10: firewall containment — protection guard, iptables ops, TTL-bounded blocks” 7082a69 — “M5 to M10 work” 0c98a3e — “complte all modules” (M11/M12 integration and E2E coverage) |
| Issues Created / Closed (numbers or IDs) | Created: Uploaded captures and external feeds are untrusted; firewall operations are high impact. Closed: Isolated parsing, bounded file/resource use, normalized IOCs, protected critical addresses, and enforced automatic unblock expiry. |
| Milestone Status (% complete, on-track / delayed) | ~91% complete — on track. All planned functional modules were integrated end to end. |
| Blockers / Challenges Faced | Safely parsing large/malformed captures and feeds while keeping memory, database work, and external requests bounded. |
| Plan for Next Week | Run end-to-end validation, harden security controls, improve documentation/UI clarity, and prepare the final demonstration. |

Research & Technical Study

Reviewed PCAP parser isolation, MIME/size validation, flow reconstruction, IOC normalization (IP/domain/hash), safe feed retrieval, SSRF controls, and reversible containment. External indicators remain attributable to their source and match evidence.

Weekly Evidence — Week 11

Live evidence: guarded containment console with active blocks, history, protected targets, and expiry controls.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |