# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 2 27 July 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Create a threat model, define functional/non-functional requirements, and design a safe deployment architecture. |
| Tasks Completed This Week | Documented trust boundaries for the browser, API, database, Redis queue, sensor, and privileged network helper. Defined RBAC roles, auditability, retention, least privilege, local deployment, and recoverable operations as core requirements. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 0 commits (architecture and research week). Outputs were the threat model, data-flow plan, and milestone breakdown used for later implementation. |
| Issues Created / Closed (numbers or IDs) | Created: Raw packet capture and firewall operations require privileges that the web API must not receive. Closed: Introduced a narrow Unix-socket helper boundary so the API can remain unprivileged. |
| Milestone Status (% complete, on-track / delayed) | ~10% complete — on track. Architecture and security constraints were established before coding. |
| Blockers / Challenges Faced | Balancing useful network visibility with safe privilege separation. The design isolates raw-socket operations and exposes only allow-listed helper commands. |
| Plan for Next Week | Design the database entities, API contracts, Docker topology, and initial repository structure. |

Research & Technical Study

Studied container capability controls, Unix-domain socket permissions, secure refresh-token patterns, PostgreSQL transaction guarantees, and Redis-backed work coordination. The design adopted defense in depth: capability allowlists, unprivileged API execution, append-only audit records, and explicit role checks.

Weekly Evidence — Week 2

Live evidence: the public landing page explains discovery, detection, triage, and response in first-time-user language.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |