# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 3 03 August 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Translate the architecture into modules, database models, API routes, navigation, and a 12-week implementation plan. |
| Tasks Completed This Week | Split the platform into authentication, asset discovery, Suricata sensor, event pipeline, search, correlation, incidents, reports, firewall response, PCAP analysis, and threat intelligence. Defined FastAPI + SQLAlchemy/Alembic, PostgreSQL, Redis, React/Vite, Nginx, and Docker Compose as the implementation stack. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 0 commits (technical design week). Prepared module specifications M03–M12 and acceptance criteria for each milestone. |
| Issues Created / Closed (numbers or IDs) | Created: A single service would mix privileged capture, API traffic, and long-running ingestion. Closed: Separated API, worker, helper, frontend, proxy, PostgreSQL, and Redis responsibilities. |
| Milestone Status (% complete, on-track / delayed) | ~18% complete — on track. Data model and module contracts were ready for implementation. |
| Blockers / Challenges Faced | The event data volume could make offset pagination and one large table slow. The plan adopted monthly partitions and keyset pagination. |
| Plan for Next Week | Initialize the repository, implement Docker services, health checks, migrations, and the first authentication screen. |

Research & Technical Study

Evaluated synchronous versus asynchronous API/database access, migration strategies, partitioned event storage, and React routing approaches. Async FastAPI and asyncpg were selected for concurrent event/search workloads, while Alembic provides reproducible schema evolution.

Weekly Evidence — Week 3

Live evidence: the secure sign-in interface produced from the authentication and role-access design.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |