# Weekly Student Progress Performa

| Team Id | CS26084 | Week no / Date | Week 8 07 September 2026 |
| --- | --- | --- | --- |
| Project Title | SentinelCore: A Network Detection and Incident Response Platform |  |  |
| Members Present | Om Rashiya (24cs084), Yash Patel (24cs082) |  |  |

| Section | Details to be filled by the team |
| --- | --- |
| Planned Tasks (from last week) | Add scalable event exploration and a correlation engine that can turn raw alerts into actionable findings. |
| Tasks Completed This Week | Designed keyset-paginated event queries, filter/facet contracts, saved searches, and correlation rules stored as data. Implemented evaluator patterns for threshold, sequence, rare-event, and beacon-like behavior, plus candidate creation and rule-run tracking. |
| Commits Made (count + 3 sample messages, e.g. 'Added Login Module') | Total: 0 standalone commits this review period. Search and correlation were integrated as feature milestones and committed after joint testing on 21 September. |
| Issues Created / Closed (numbers or IDs) | Created: Offset pagination degrades on large event tables; hard-coded detectors are difficult to tune. Closed: Adopted indexed keyset pagination and editable rules-as-data with bounded evaluator inputs. |
| Milestone Status (% complete, on-track / delayed) | ~63% complete — on track. Analysts could search evidence and define repeatable detections. |
| Blockers / Challenges Faced | Correlation needed deterministic windows and duplicate suppression so repeated worker passes would not create duplicate candidates. |
| Plan for Next Week | Complete incident promotion, assignment, status/severity changes, evidence linking, and immutable history. |

Research & Technical Study

Studied keyset versus offset pagination, time-window correlation, threshold and sequence detection, beacon periodicity, and false-positive control. Rule state and runs are persisted so detections remain explainable and auditable.

Weekly Evidence — Week 8

Live evidence: configurable correlation rule and candidate workspace.

GitHub Repository: https://github.com/rashiyaom/SentinelCore

| Assessed By (Faculty) | Marks Awarded (5 marks) | Faculty Remarks |
| --- | --- | --- |